# GAS CYLINDER WEIGHT MONITOR

# MASTER DESIGN DOCUMENT (MDD)

## Version 2.0

## PART 6 — ENGINEERING EXECUTION STRATEGY, VALIDATION FRAMEWORK & ROADMAP

# 120. INTRODUCTION

Previous sections described:

- Why the product exists

- How gas estimation works

- How measurement works

- How the architecture works

- How intelligence is generated

This section answers:

How do we build it correctly?

# 121. ENGINEERING PHILOSOPHY

The project follows a first-principles engineering methodology.

## Principle 1

Understand Before Implementing

Before writing code:

Understand:

- Physics

- Constraints

- Tradeoffs

- Failure modes

Code should express understanding.

Not replace it.

## Principle 2

Small → Verify → Compound

Build:

Small Component ↓ Validate ↓ Build Next Component

Never build an entire stack before validation.

## Principle 3

Reality Wins

Measurements outrank opinions.

Experiments outrank assumptions.

Evidence outranks intuition.

# 122. DESIGN STATUS TAGS

Every claim in the project should carry a status.

## PROVEN

Experimentally validated.

Example:

HX711 produces stable readings.

## DERIVED

Obtained through mathematics.

Example:

Gas = Gross − Steel

## REASONED

Strongly supported but not yet experimentally verified.

Example:

Future transport assumptions.

## PENDING

Not yet investigated.

This prevents confusion between fact and speculation.

# 123. THE VALIDATION PYRAMID

The project progresses through layers.

Layer 5

Prediction

Layer 4

Analytics

Layer 3

Gas Estimation

Layer 2

Weight Measurement

Layer 1

Sensor Readings

Rule:

Never validate Layer N before Layer N−1.

# 124. CURRENT BOTTLENECK

The project currently bottlenecks at:

E-000

Question:

Can ESP32-C3 reliably read HX711?

Everything else depends on this answer.

# 125. E-000

ESP32-C3 + HX711 Bring-Up

## Goal

Establish trustworthy sensor communication.

## Questions

Can ESP32 read HX711?

Are logic levels safe?

Are readings stable?

Can noise be characterized?

## Success Criteria

Reliable readings

Repeatable values

No communication faults

Safe electrical interface

# 126. ELECTRICAL SAFETY GATE

The first validation is electrical.

Question:

Can ESP32-C3 safely interface with HX711?

Specific Concern

3.3 V GPIO

versus

HX711 operating voltage

## Rule

No software development proceeds until electrical safety is confirmed.

# 127. E-001

Calibration Derivation

Goal

Determine cal_factor.

Questions

Counts-to-grams relationship

Repeatability

Consistency

Deliverable

Validated calibration curve.

# 128. E-002

Noise Characterisation

Goal

Understand the measurement environment.

Measure

σ

Peak-to-peak variation

Environmental sensitivity

Outcome

Derived thresholds.

Derived averaging depth.

# 129. E-003

Transport Validation

Goal

Send measurements from node to hub.

Questions

Reliability

Latency

Recovery

Buffering

Success

One stable end-to-end message path.

# 130. EXPERIMENT 005

Measurement Characterisation

Questions

Linearity

Hysteresis

Range behaviour

Residual error

Purpose

Validate the measurement model itself.

# 131. THERMAL CHARACTERISATION

Goal

Understand temperature effects.

Questions

Scale-zero drift

Calibration drift

Measurement stability

Purpose

Determine if compensation is required.

# 132. LONG-TERM DRIFT STUDY

Goal

Understand behaviour over time.

Duration

Days

Weeks

Months

Questions

Mechanical creep

Baseline wander

Sensor aging

# 133. DIURNAL STUDY

Goal

Understand daily environmental cycles.

Observe

Morning

Afternoon

Evening

Night

Purpose

Characterise real deployment conditions.

# 134. VALIDATION FRAMEWORK

Every experiment must contain:

Goal

What is being learned?

Theory

Why does this matter?

Procedure

How is it measured?

Data

What is collected?

Acceptance Criteria

What constitutes success?

Decision Impact

What future decisions depend on it?

# 135. MEASUREMENT ACCEPTANCE CRITERIA

A measurement system is accepted when:

Stable

Repeatable

Predictable

Characterised

Not merely functional.

# 136. ANALYTICS ACCEPTANCE CRITERIA

Analytics are accepted when:

Derived from measurements

Repeatable

Explainable

Auditable

No black-box analytics.

# 137. PREDICTION ACCEPTANCE CRITERIA

Predictions are accepted when:

Historically evaluated

Accuracy measured

Confidence reported

Bias understood

Predictions without evaluation are guesses.

# 138. RISK MANAGEMENT PHILOSOPHY

Every system contains risks.

The goal is:

Identify

Measure

Reduce

Monitor

Not ignore.

# 139. TECHNICAL RISKS

Current known risks:

Sensor drift

Noise growth

Calibration instability

Transport instability

Storage corruption

Prediction inaccuracy

These require active monitoring.

# 140. PRODUCT RISKS

Current product risks:

Incorrect percentage

False confidence

Poor prediction

User misunderstanding

Alert fatigue

These are often more dangerous than technical failures.

# 141. OPERATIONAL RISKS

Examples:

Power loss

Network loss

Sensor disconnect

Hub restart

Corrupted configuration

Recovery behaviour must be defined.

# 142. MVP DEFINITION

The MVP is intentionally narrow.

MVP

ESP32 ↓ Weight ↓ UNO Q ↓ Storage ↓ Display

No advanced prediction required.

No cloud required.

No ML required.

The MVP proves the foundation.

# 143. V1 DEFINITION

V1 adds:

Full-install anchor

Steel derivation

Gas percentage

Burn-rate tracking

Basic prediction

Alerts

The product becomes genuinely useful.

# 144. V1.1

Potential additions:

Improved prediction

Confidence reporting

Historical dashboards

Advanced analytics

# 145. V2

Adds:

Partial-cylinder support

User-assisted bootstrap

Enhanced estimation

# 146. V3

Adds:

Fully autonomous estimation

Self-healing calibration

Advanced inference

Multi-cycle optimization

# 147. LOCKED DECISIONS

The following decisions are currently considered locked.

Measurement Method

Weight-based sensing

Sensor Front End

HX711

Node MCU

ESP32-C3

Hub

UNO Q

Power

USB-powered

Transport Preference

WiFi

Gas Estimation

Anchor-based

Analytics

Measurement-driven

# 148. OPEN QUESTIONS

Questions intentionally left open.

Transport implementation details

Database schema details

Companion app architecture

Prediction refinement

Temperature compensation

Multi-node scaling

Cloud synchronization

These are deferred.

Not forgotten.

# 149. PARKED DECISIONS

Ideas intentionally postponed.

Machine learning

Fleet intelligence

Cloud analytics

Agentic workflows

Automated ordering

Commercial deployments

These do not affect current execution.

# 150. SUCCESS METRICS

The project succeeds when it can reliably answer:

How much gas remains?

How quickly is it being used?

When will it run out?

How confident are we?

Everything else is secondary.

# 151. FINAL ENGINEERING STATEMENT

This project is not fundamentally a weighing-scale project.

It is a measurement-to-intelligence system.

The load cell measures reality.

The calibration layer establishes trust.

The estimation layer derives meaning.

The analytics layer creates understanding.

The prediction layer supports decisions.

The entire architecture exists to transform a physical measurement into actionable knowledge for the user.

# END OF MASTER DESIGN DOCUMENT v2.0

Status: ACTIVE

Next Documents To Produce:

- ARCHITECTURE_SPECIFICATION.md

- MEASUREMENT_AND_CALIBRATION_SPECIFICATION.md

- LPG_DOMAIN_AND_ESTIMATION_SPEC.md

- DATA_STORAGE_SPECIFICATION.md

- ANALYTICS_SPECIFICATION.md

- PREDICTION_SPECIFICATION.md

- TRANSPORT_SPECIFICATION.md

- EXPERIMENT_PROGRAM.md

END OF DOCUMENT