# PROJECT_BOOTSTRAP_AND_AI_AGENT_WORKFLOW.md

## Version 1.0

## Purpose

This document defines the repository structure, documentation standards, workflow, and AI-agent operating model for long-term product development.

The goal is to minimize context loss, reduce token usage, preserve engineering knowledge, and enable efficient collaboration with coding agents such as:

- Codex CLI

- Claude Code

- Gemini CLI

- Cursor

- Windsurf

- Future AI development agents

# 1. OVERALL PHILOSOPHY

Most projects fail because knowledge remains trapped inside conversations.

The objective is to move knowledge from:

Chat History

into:

Repository Memory

The repository itself becomes the project’s persistent memory system.

Every AI agent should be able to understand:

- What the project is

- Why it exists

- Current status

- Open questions

- Next steps

without requiring extensive re-explanation.

# 2. CREATE THE REPOSITORY SKELETON FIRST

Before writing code, create a structured repository.

gas-cylinder-monitor/
│
├── docs/
│   ├── MASTER_DESIGN_DOCUMENT.md
│   ├── ARCHITECTURE_SPECIFICATION.md
│   ├── MEASUREMENT_AND_CALIBRATION_SPECIFICATION.md
│   ├── LPG_DOMAIN_AND_ESTIMATION_SPECIFICATION.md
│   ├── DATA_STORAGE_SPECIFICATION.md
│   ├── ANALYTICS_SPECIFICATION.md
│   ├── PREDICTION_SPECIFICATION.md
│   ├── TRANSPORT_SPECIFICATION.md
│   └── EXPERIMENT_PROGRAM.md
│
├── firmware/
├── hub/
├── experiments/
├── tests/
├── logs/
├── reports/
│
├── README.md
├── PROJECT_CONTEXT.md
├── WORKING_CONTRACT.md
├── CURRENT_STATE.md
├── DECISIONS.md
├── ROADMAP.md
├── TASK_QUEUE.md
├── AGENTS.md
└── PROMPT_LIBRARY.md

The structure should exist before significant implementation begins.

# 3. CREATE PROJECT_CONTEXT.md

Purpose:

Provide rapid onboarding.

Any new engineer or AI agent should understand the project within minutes.

Example Contents:

Project Name

Current Goal

Architecture Summary

Current Phase

Locked Decisions

Open Questions

Required Reading

This is the first file every AI agent should read.

# 4. CREATE WORKING_CONTRACT.md

Purpose:

Define how engineering decisions are made.

The contract should specify:

- First-principles thinking

- No hardcoded assumptions

- Design before implementation

- Evidence-driven decisions

- Documentation requirements

This prevents future agents from drifting away from project philosophy.

# 5. CREATE CURRENT_STATE.md

Purpose:

Provide an accurate snapshot of project status.

Contents:

Current Experiment

Current Phase

Current Blockers

Recent Progress

Next Action

Update after every major work session.

This dramatically reduces onboarding cost.

# 6. CREATE DECISIONS.md

Purpose:

Record Architectural Decision Records (ADRs).

Example:

Decision:
ESP32-C3 selected as sensor node.

Reason:
Separation of sensing and intelligence.

Alternatives Considered:
UNO Q STM32

Status:
LOCKED

Every significant decision should be documented.

This prevents repeatedly reopening solved problems.

# 7. CREATE ROADMAP.md

Purpose:

Provide project progression.

Example:

E-000
E-001
E-002
E-003
E-005
E-006A
E-006B

Each item should include status:

PENDING
ACTIVE
COMPLETE

The roadmap should always reflect reality.

# 8. CREATE TASK_QUEUE.md

Purpose:

Maintain operational focus.

Structure:

Active Tasks

Next Tasks

Blocked Tasks

Parked Tasks

Example:

ACTIVE
- Validate HX711 communication

NEXT
- Derive cal_factor

PARKED
- Cloud synchronization
- Machine learning forecasts

This prevents priority drift.

# 9. CREATE EXPERIMENT_LOG.md

Purpose:

Preserve engineering evidence.

Each experiment should include:

Experiment ID

Date

Goal

Procedure

Results

Observations

Conclusions

Next Actions

Example:

E-000

Goal:
Read HX711 counts.

Result:
Success.

Observations:
Noise ≈ 120 counts.

Decision:
Proceed to calibration.

Over time this becomes one of the most valuable project assets.

# 10. CREATE AGENTS.md

Purpose:

Teach AI agents how to operate inside the repository.

This file should be mandatory reading.

Example:

Before making changes:

1. Read PROJECT_CONTEXT.md
2. Read CURRENT_STATE.md
3. Read MASTER_DESIGN_DOCUMENT.md

Rules:

- Do not hardcode values.
- Do not modify architecture without approval.
- Update CURRENT_STATE.md after work.
- Update DECISIONS.md for major decisions.
- Update EXPERIMENT_LOG.md for experiments.

This significantly improves AI-agent effectiveness.

# 11. CREATE PROMPT_LIBRARY.md

Purpose:

Preserve successful prompts.

Examples:

Calibration review prompts

Architecture review prompts

Experiment review prompts

Code review prompts

Debugging prompts

Over time this becomes reusable engineering tooling.

# 12. FOLLOW DISCIPLINED GIT PRACTICES

Commits should reflect decisions and milestones.

Avoid:

git commit -m "updated files"

Prefer:

git commit -m "E-000: stable HX711 communication established"

or

git commit -m "ADR-003: adopt heartbeat storage architecture"

The commit history should tell the story of the project.

# 13. USE A SESSION HANDOFF PROCESS

At the end of every engineering session:

Update:

CURRENT_STATE.md

TASK_QUEUE.md

EXPERIMENT_LOG.md

Then commit changes.

This allows another engineer—or another AI agent—to continue seamlessly.

# 14. KNOWLEDGE MANAGEMENT RULE

Important knowledge must never remain exclusively inside:

- Chat sessions

- Terminal sessions

- Personal memory

Important knowledge must be transferred into:

- Specifications

- Decision records

- Experiment logs

- Roadmaps

If knowledge is not documented, it is effectively temporary.

# 15. MINIMUM STARTER FILES

Before writing significant code, ensure these files exist:

README.md

PROJECT_CONTEXT.md

WORKING_CONTRACT.md

CURRENT_STATE.md

DECISIONS.md

ROADMAP.md

TASK_QUEUE.md

AGENTS.md

And at minimum:

docs/
├── MASTER_DESIGN_DOCUMENT.md
├── ARCHITECTURE_SPECIFICATION.md
├── MEASUREMENT_AND_CALIBRATION_SPECIFICATION.md
└── LPG_DOMAIN_AND_ESTIMATION_SPECIFICATION.md

# FINAL PRINCIPLE

The repository should function as a self-contained engineering memory system.

A new AI agent should be able to clone the repository, read the core documents, and understand:

- What is being built

- Why it is being built

- Current progress

- Known decisions

- Open questions

- Next actions

without requiring extensive human explanation.

The goal is not merely writing code.

The goal is preserving understanding while building the product.

END OF DOCUMENT